## Slide 1
MARCH 2026 · V1.0 · PLANNING
Catalyst CS
AI Automation Roadmap
A phased strategy for transitioning from manual review to
data-driven, graduated automation — tested at every step.
5
Phases
2
Storefronts
95%
Grad. threshold
17h
Daily coverage
Catalyst Products · cs@catalystcase.com

## Slide 2
CURRENT STATE
Baseline — 3-run hourly cycle · 100% human-in-the-loop
Run 1
Triage
Classifies & labels
all inbound email
▶
Run 2
Cleanup
Removes REVIEW_DRAFT
from attended threads
▶
Run 3
Draft
Shopify order data
+ KB → Gmail draft
▶
Human
Reviews
Opens draft in Gmail
edits if needed
▶
Human
Sends
Clicks send
no auto-send yet
What it does well
Classifies 100% of inbound emails without human effort
Filters B2B, spam & automated senders before they reach CS
Pulls live Shopify order data + KB into every draft
Runs 6 am – 11 pm WAT, 7 days a week
What it does not yet do
Track whether drafts were edited or sent as-is
Auto-send any category of email
Handle Amazon Seller Central messages
Use Python-hardened flows for deterministic replies

## Slide 3
FUTURE STATE
After all phases — auto-send for graduated categories, HITL for the rest
Triage
+ WISMO labels
▶
Cleanup
▶
Draft + UUID
checks config
▶
GRADUATED
≥ 95% accurate
→
AUTO-SEND
+ logs to BigQuery
NOT GRADUATED
REVIEW_DRAFT
→
Human reviews
→ clicks Send
Thread-Tracer · background worker every 30 min
Searches Gmail Sent for UUID → compares draft vs. sent (Levenshtein) → calculates accuracy score → logs to BigQuery → updates graduation status per category
How categories graduate
Thread-Tracer silently measures accuracy for every draft sent by humans. Once a category reaches ≥ 95%
PERFECT or MINOR_EDIT results across 100+ emails, the config toggle flips — and that category auto-sends.
Zero change to the CS agent's daily workflow during measurement.
The system proves itself before anything auto-sends.

## Slide 4
PHASE OVERVIEW
Phase 01
Ready
Prerequisites
Shopify CLI · GCP · BigQuery
— 1a — Shopify CLI on WSL
— 1b — GCP project + billing
— 1b — BigQuery dataset setup
— 1b — draft_log + accuracy_log
— 1b — BigQuery MCP config
Phase 02
After P1
WISMO + Hardened Flows
Python · Shopify AdminAPI · Temp 0
— 2a — WISMO triage labels
— 2b — Python tracking script
— 2c — Draft flow integration
— 2d — Stuck order escalation
Phase 03
After P1
Thread-Tracer
Python · BigQuery · Levenshtein
— 3a — UUID injection in drafts
— 3b — Direct BigQuery staging
— 3c — Reconciler (30 min)
— 3d — Accuracy dashboard
Phase 04
After P3
Graduation Logic
BigQuery queries · config toggle
— 4a — Graduation query
— 4b — Config toggle per category
— 4c — Exception handling
— 4d — Monday accuracy report
Phase 05
⚠ Blocked
Amazon Connector
SP-API · webhooks · Python
— 5a — SP-API webhook endpoint
— 5b — Connector script
— 5c — Pending Approval queue
— 5d-f — Approve + HMAC + BigQuery

## Slide 5
PHASE 02 · WISMO + HARDENED FLOWS
First auto-reply pilot — Python replaces LLM for deterministic order tracking
2a
WISMO Label
New triage labels:
CATALYST_US_WISMO
CATALYST_LIFESTYLE_WISMO
▶
2b
Python Script
Fetches tracking from
Shopify AdminAPI
Temp 0 template output
▶
2c
Draft Integration
WISMO → Python path
instead of LLM KB lookup
Review draft created
▶
2d
Stuck Order
Unfulfilled 3+ days
→ ESCALATION_NEEDED
No auto-draft fires
WISMO template output (Temp 0 — no LLM)
"Your order [#XXXX] was shipped via [Carrier] on [Date] and is currently [Status]. You can track it here: [Link]."
Activated by auto-send only after Phase 4 graduation
During Phase 2 it still creates a REVIEW_DRAFT for humans. Auto-send only kicks in once the accuracy counter (Phase 3) proves the category ready.
Why WISMO is candidate #1
It is the most deterministic category — a Python script fetches the tracking link directly from Shopify with no AI guesswork, making hallucination risk near-zero.

## Slide 6
PHASE 03 · THREAD-TRACER
Silent auditor — zero friction for CS agents. Tracks every draft vs. what was actually sent.
1
UUID injected
Claude appends hidden [ref:UUID] to every draft before creating it in Gmail
2
Staged to BigQuery
UUID + draft text + metadata written directly to draft_log at creation
3
Human sends (unchanged)
CS agent reviews in Gmail, edits if needed, clicks Send — no new steps
4
Reconciler runs
Every 30 min, searches Gmail Sent for emails containing a UUID, pulls final text
5
Score calculated
Levenshtein distance computed, accuracy score logged to accuracy_log in BigQuery
Accuracy result thresholds
PERFECT
edit_distance = 0
MINOR_EDIT
edit_pct < 5%
MAJOR_EDIT
edit_pct 5–50%
REWRITE
edit_pct > 50%
Graduation threshold
≥ 95% PERFECT or MINOR_EDIT
results over 100+ emails
Category then graduates to auto-send (Phase 4)

## Slide 7
AUTO-REPLY GRADUATION CANDIDATES
Ranked by predictability — any category can graduate once it proves itself through the accuracy counter
#
Category
Why it's a candidate
Edge case
1
WISMO (order tracking)
Python fetch + fixed template = near-zero hallucination risk
Stuck/unfulfilled orders need human escalation
2
Shipping (general)
Tracking query, consistent answer
Some require carrier investigation
3
Order Modification
Cancel/modify has clear Shopify outcomes
Edge cases: partially shipped orders
4
Return Processing
Return label generation is procedural
Policy exceptions exist
5
Warranty (acknowledgment)
Initial receipt confirmation is formulaic
Replacement decisions always need human
6
General Compatibility
Product specs are static KB data
New device releases create edge cases
The graduation system is category-agnostic. WISMO is first because it is the most deterministic — not because others can't graduate.

## Slide 8
PHASE 05 · AMAZON CONNECTOR · ⚠ BLOCKED
Requires SP-API credentials before any build work can begin — compliance note: full auto-send is not permitted by Amazon TOS
!
SP-API notification
B2B_ANY_MESSAGE_CHANGED event
HMAC-validated webhook
!
Python fetches order data
Shopify AdminAPI lookup
!
Claude drafts reply
Same KB + accuracy logic as Gmail pipeline
H
Pending Approval queue
Separate from Gmail REVIEW_DRAFT
H
Human clicks Approve
Always required per Amazon TOS
✓
SP-API sends message
24-hour SLA satisfied · accuracy counter logs result
Prerequisites (action required)
· Amazon Developer registration (US, CA, UK)
· SP-API Client ID per marketplace
· SP-API Client Secret per marketplace
· SP-API Refresh Token per marketplace
· Confirm message types: Buyer-Seller, A-to-Z, or both
Amazon TOS compliance
Amazon TOS does not count automated replies toward the 24-hour response time requirement. Full auto-send is NOT permitted.
Human approval is always required — but this architecture eliminates ~90% of manual writing effort while remaining fully compliant.

## Slide 9
BIGQUERY SCHEMA · PHASE 01 DELIVERABLE
Dataset: catalyst_cs_accuracy · Two tables power all accuracy tracking and graduation logic
draft_log
Every draft created
Field
Type
Notes
draft_id
STRING
PK · unique UUID per draft
created_at
TIMESTAMP
When draft was created
email_category
STRING
e.g. CATALYST_US_WISMO
sender_email
STRING
Customer email address
claude_draft
STRING
Full text of original draft
shopify_order_id
STRING
Order number if applicable
store
STRING
"catalystcase" or "catalystlifestyle"
accuracy_log
Post-send reconciliation
Field
Type
Notes
draft_id
STRING
FK → draft_log.draft_id
reconciled_at
TIMESTAMP
When reconciler ran
edit_distance
INTEGER
Levenshtein char distance
accuracy_score
FLOAT
100 − edit_pct (capped 100)
result
STRING
PERFECT / MINOR / MAJOR / REWRITE
semantic_match
BOOLEAN
Embedding similarity check
agent_id
STRING
Gmail account that sent

## Slide 10
OPEN ITEMS · NEXT STEPS
✓
WISMO label naming — resolved
Dedicated labels CATALYST_US_WISMO / CATALYST_LIFESTYLE_WISMO confirmed
✓
BigQuery staging method — resolved
Claude writes directly to BigQuery via MCP/API confirmed
ACTION REQUIRED
Amazon SP-API credentials
Developer registration status and credentials (Client ID, Client Secret, Refresh Token) needed for US, CA, and UK marketplaces. Blocks Phase 5 entirely.
Start now — Phase 1 is ready
1. Install Shopify CLI on WSL and authenticate against both stores
2. Create GCP project, enable billing, create dataset and tables
3. Identify and configure a BigQuery MCP server (required for Phase 3)